REQUEST FOR BIDS

Improvement to Town of Ware Shoals Roads 2024

REQUEST ISSUED: September 23, 2024

PROPOSALS DUE: November 06, 2024, 5:00 P.M.

- INTRODUCTION

The town of Ware Shoals is requesting sealed proposals from qualified contractors for providing Improvements to the town of Ware Shoals Streets.

- BACKGROUND

The town of Ware Shoals is located near the intersections of US Highway 25 and SC Highway 252 in the upstate of South Carolina. The town has a population of approximately 1,600 and is known for its rich history, local industry, and scenic views along the Saluda River. Ware Shoals offers a peaceful small-town atmosphere with access to nearby cities like Greenwood and Greenville.

- SUBMISSION OF PROPOSALS

Detailed proposals are to be submitted and are to be delivered to the Town of Ware Shoals no later than 5:00 P.M., on November 06, 2024.   All bids must be submitted in sealed envelopes marked sealed proposal in the lower left hand corner referencing bid # Town of Ware Shoals Road Improvements 2024-09-23.  Proposals are be mailed or delivered to:

Glenna Hendrickson

Town Clerk

Town of Ware Shoals

8 Mill St.

Ware Shoals, SC 29692

All proposals that have been received will be opened and publicly read at the date and time of the deadline established above. Any proposals received after the deadline will be returned unopened to the submitting vendor. Faxed or e-mailed proposals will not be accepted. The Town will also include the South Carolina State Contract as determined by the South Carolina Budget and Control Board for all qualifying vendors as valid bids. South Carolina State Contract vendors are not required to submit sealed bids unless they make changes in the specifications as bid.  Information from these vendors will be retrieved from the State Contract Website and evaluated as valid bids.

Written questions concerning this request should be addressed to Glenna Hendrickson at the address referenced above or via email to ghendrickson@wareshoalssc.gov

All proposals are to be valid for at least 60 days after the established submission deadline.

The Town of Ware Shoals shall not be liable for any cost incurred in connection with the preparation and submittal of any proposal.

The Town of Ware Shoals will not be bound by any representatives that are not set forth in this request for proposals or a written response to vendor inquiries. The vendor is responsible for making all necessary investigations and examinations of documents, operations, premises and the areas of operations affecting the performance of the proposed work. Failure to do so will not act to relieve any condition of the proposal documents. It is mutually agreed that the submission of a proposal should be considered evidence that the vendor has made such investigations and examinations.

By submitting a proposal, the vendor/contractor agrees to abide by all the terms and conditions established in this request for proposal unless specific options, alternates or exceptions are made on the proposal are submitted.

Any reasonable inquiry to determine the responsibility of a vendor may be conducted by the town. The submission of a proposal shall constitute permission by the vendor/contractor for the town to verify all information contained therein. If the town deems necessary, additional information may be requested from a vendor. Failure to comply with such requests may disqualify vendor/contractor from further consideration.

Vendors are prohibited from contacting any employee of the Town of Ware Shoals or other officers of the town in an attempt to influence the evaluation of a proposal or the awarding of a contract for purchase.  Any such effort will disqualify the vendor from further consideration.

Contractors who are required to have a business license as delineated in the Town of Ware Shoals’ current Business License Ordinance must have a valid business license at the time of the award of the bids. Failure to obtain the appropriate license can result in disqualification.

Any options, alternate proposals, or exceptions to be provisions of the request for proposals are to be clearly marked OPTION, ALTERNATE or EXCEPTION.  Detailed descriptions of the option, alternate or exceptions to the provisions of the request for proposals are to be provided by the vendor. The Town of Ware Shoals will consider options, alternate proposals or exceptions if it is determined to be in the town’s best interests.

These specifications are not designed to prevent any vendor or manufacturer from presenting a bid. Vendors should submit bids that meet the specifications below or equivalent level of service.

- EVALUATION OF PROPOSALS

The Town of Ware Shoals will evaluate each proposal for quality, value, delivery, and price based on the needs of the town.

The Properties and Economic Committee will evaluate all proposals and make a recommendation to the Town Council. The Town Council will review the recommendation and has the authority to accept or reject a bid. The Town Council will make the final decision regarding the contract for this project. After the decision by the Town Council to award the contract to a selected contractor, a Notice of Intent to Purchase will be posted.  This Notice of Intent to Purchase will start the ten (10) day right to protest period as defined in the town ordinances.

The town reserves the right to reject any conditional proposals. The town reserves the right to waive any irregularities in the proposals, to accept or reject any or all proposals and to award the contract for purchase in the manner the town deems in its best interest.

TOWN OF WARE SHOALS, SC

BID PACKAGE INDEX

"IMPROVEMENTS TO WARE SHOALS TOWN ROADS 2024

| ECNCLOSURES: | PAGE NO. |
| --- | --- |
| NOTICE TO BID | 5 |
| FUND ROAD IMPROVEMENT CONTRACT LIST | 6-15 |
| ROAD IMPROVEMENT CONTRACT SPECIFICATIONS | 16 |
| TYPICAL SECTION FOR NEW CONSTRUCTION | 17 |
| SPECIAL INSTRUCTIONS TO BIDDERS | 18 |
| SPECIAL TERMS AND CONDITIONS | 19 |
| INSURANCE FOR CONSTRUCTION CONTRACT | 19 |
| HOLD HARMLESS | 19 |
| MAINTENANCE & CONTROL OF CONSTRUCTION SITE | 19 |
| EEO | 19 |
| BID BOND FORM | 23 |
| AFFIDAVIT OF NON-COLLUSION | 24 |
| PROPOSAL FORM | 25 |

NOTICE TO BID

The Town of Ware Shoals is seeking bids from qualified road construction general contractors for "Improvements to Ware Shoals Town Roads". This project will consist of resurfacing +/- ten (10) streets. Sealed bids marked "Improvements to Town of Ware Shoals Road to 2024" are to be forwarded or delivered to Ware Shoals Town Hall, 8 Mill St, Ware Shoals, SC 29692

Bids will be received at this location until 5:00 P.M., November 06, 2024, at which time they will be officially opened. Bid packages can be picked up from Glenna Hendrickson or by downloading from the Town of Ware Shoals Web Site. For further information, contact Glenna Hendrickson, town clerk (864) 456-7478.  After certification of all bids, a bid tabulation will be posted at https://www.wareshoalssc.com/.

The Town of Ware Shoals reserves the right to reject or accept any/or all bids.

TOWN OF WARE SHOALS 2024

RESURFACING

| Road Name | Cobb Street |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Road Termini | From N. Greenwood Ave. Ext. to Sullivan Street |  |  |  |  |  |  |
| Length | 744 |  |  |  |  |  |  |
|  | Length (Feet) | Width (Feet) | SY |  |  |  |  |
| Sections | 450 | 21 | 1050 |  |  |  |  |
|  | 294 | 12 | 392 |  |  |  |  |
|  |  |  | 0 |  |  |  |  |
|  |  |  | 0 |  |  |  |  |
|  |  |  | 1442 |  |  |  |  |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |  |  |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |  |  |  |  |
| Tons of Asphalt Surface Type C | 130.18 |  |  |  |  |  |  |
| 6 Inch Full Depth Asphalt Patching | 33 |  |  |  |  |  |  |
| Variable Depth Milling | 650 |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |
| Variable mill 6.5 feet on each side of the roadway starting at the face of the curb in the curb and gutter section. |  |  |  |  |  |  |  |
| Pave roadway from face of curb to face of curb |  |  |  |  |  |  |  |
| Remove 4 speed humps and replace them with asphalt surface type C after the placement of roadway surface. |  |  |  |  |  |  |  |

| Road Name | Davis Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From N. Greenwood Ave. Ext. to Briar Street |  |  |
| Length | 970 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 485 | 21 | 1132 |
|  | 485 | 15 | 808 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 1940 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 169.75 |  |  |
| 6 Inch Full Depth Asphalt Patching | 0 |  |  |
| Variable Depth Milling | 701 |  |  |
| Notes |  |  |  |
| Pave roadway from face of curb to face of curb |  |  |  |
| Variable mill 6.5 feet on each side of the roadway starting at the face of the curb in the curb and gutter section. |  |  |  |

| Road Name | Briar Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From West Main Street to Walker Street |  |  |
| Length | 1145 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 1145 | 15 | 1908 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 1908 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 169.98 |  |  |
| 6 Inch Full Depth Asphalt Patching | 35 |  |  |
| Variable Depth Milling | 0 |  |  |
| Notes |  |  |  |
| Remove 3 speed humps and replace them with asphalt surface type C after the placement of roadway surface. |  |  |  |

| Road Name | West Fleming Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From Greenwood Ave. Ext. to Sullivan Street |  |  |
| Length | 955 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 430 | 23 | 1099 |
|  | 170 | 20 | 378 |
|  | 355 | 16 | 631 |
|  |  |  | 0 |
|  |  |  | 1477 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 130.21 |  |  |
| 6 Inch Full Depth Asphalt Patching | 0 |  |  |
| Variable Depth Milling | 0 |  |  |
| Notes |  |  |  |
| Pave roadway from face of curb to face of curb |  |  |  |
| Remove 1 speed hump and replace it with asphalt surface type C after the placement of roadway surface. |  |  |  |

| Road Name | Sullivan Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From West Fleming Street to Briar Street |  |  |
| Length | 850 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 850 | 15 | 1417 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 1417 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 128.96 |  |  |
| 6 Inch Full Depth Asphalt Patching | 0 |  |  |
| Variable Depth Milling | 0 |  |  |
| Notes |  |  |  |
| Remove 5 speed humps and replace them with asphalt surface type C after the placement of roadway surface. |  |  |  |

| Road Name | Sheard Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From Walker Street to Sullivan Street |  |  |
| Length | 324 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 324 | 13 | 468 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 468 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 41.95 |  |  |
| 6 Inch Full Depth Asphalt Patching | 0 |  |  |
| Variable Depth Milling | 0 |  |  |
| Notes |  |  |  |
| Remove 1 speed hump and replace it with asphalt surface type C after the placement of roadway surface. |  |  |  |

| Road Name | Walker Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From Briar Street to Sheard Street |  |  |
| Length | 350 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 350 | 11 | 428 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 428 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 37.43 |  |  |
| 6 Inch Full Depth Asphalt Patching | 10 |  |  |
| Variable Depth Milling | 0 |  |  |
| Notes |  |  |  |

| Road Name | Grove Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From N. Greenwood Ave. Ext. to end |  |  |
| Length | 225 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 225 | 14 | 350 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 350 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 50.63 |  |  |
| 6 Inch Full Depth Asphalt Patching | 25 |  |  |
| Variable Depth Milling | 0.00 |  |  |
| Notes |  |  |  |
| 20 additional tons of Asphalt Surface Type C included to level roadway prior to placing surfacing. |  |  |  |

| Road Name | Fairview Avenue |  |  |
| --- | --- | --- | --- |
| Road Termini | From Park Street to Jones Drive |  |  |
| Length | 510 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 510 | 13 | 737 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 737 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 64.46 |  |  |
| 6 Inch Full Depth Asphalt Patching | 25 |  |  |
| Variable Depth Milling | 0.00 |  |  |
| Notes |  |  |  |

| Road Name | Goolsby Street |  |  |
| --- | --- | --- | --- |
| Road Termini | From Mill Street to E. Main Street |  |  |
| Length | 150 |  |  |
|  | Length (Feet) | Width (Feet) | SY |
| Sections | 150 | 24 | 400 |
|  | 0 | 0 | 0 |
|  | 0 | 0 | 0 |
|  |  |  | 0 |
|  |  |  | 400 |
| Rate of Asphalt Surface Type C (Ibs/SY) | 175 |  |  |
| Traffic Control, Mobilization, Bonds & Insurance | 1 |  |  |
| Tons of Asphalt Surface Type C | 35.00 |  |  |
| 6 Inch Full Depth Asphalt Patching | 0 |  |  |
| Variable Depth Milling | 0.00 |  |  |
| Notes |  |  |  |

TOWN OF WARE SHOALS 2024 ROAD

IMPROVEMENT CONTRACT SPECIFICATIONS

The South Carolina State Highway Department of Standard Specifications for Highway Construction, 2007 Edition, will be the governing publication, hereafter referred to as The Standard Specifications. Substitute Brandon White or his designated representative in place of all references to SHE, DEA, DOC, MRE or RCE.

All roadway lengths have been measured as accurately as possible; however, it is the contractor's responsibility to make field verification of any figures he uses in determining bid quantities.

Provide all necessary labor, materials, equipment, transportation, and insurance (see attached contract) to perform the following construction items in compliance with all applicable laws, ordinances, safety requirements, codes, and regulations of federal, state, and local governing bodies having jurisdiction. Each roadway within the contract is to be bid as a separate lump sum price to include all items of construction. The Town of Ware Shoals reserves the right to increase by up to 30% of similar construction-or decrease the contract as necessary to match available funding. All contract work to be completed within 45 working days from the date of contract. Liquidated damages in the amount of $100.00 per day will be assessed and deducted from the contract amount, for each day beyond the contract period required for completion. The contractor may apply for additional working days based on documented periods of inclement weather during which construction was not possible.

SECTION I-RESURFACING

- Prior to applying surfacing, milling of existing asphalt to accommodate curb and gutter must be done, if present. If old patches are present, milling to be required to get these in condition to pave. Where necessary to achieve plan widths, the existing pavement is to be extended by notching equal sections on either side of the roadway to provide extra surfacing depth to achieve a total surfacing depth of 3 Yz inches (350 lbs./S.Y.). (No widening anticipated for this contract)

- All existing roadway surfaces are to be swept to remove any loose debris or dirt, and a tack coat applied at a rate of .0.05 to 0.15 gallons per square yard.

- Plant Mixed HMA Surface Course Type C or HMA Surface Course Type D. in accordance with Section 40l of the Standard Specifications-with the exception of Sections 401.2.2.7, 401.2.2.8, 401.2.3.8, 401.3.5, 401.3.13- 401.3.15, 401.4.12- 401.4.13, 401.2.24, 401.4.29. Asphalt surface may be applied during any month within the contract period upon approval of the Ware Shoals Town Council. Asphalt weight tickets are to be submitted for each roadway prior to any payments for this phase of construction.

- Access for driveways will be provided by raising the paving gate through driveway lengths and raking back a three-foot access apron.

- Using soil cut back and left along the road shoulder in Step A above, shoulders are to be pulled back to the new pavement edge. No additional shoulder material will be required. Excess soil or vegetation not used in this process is to be removed. Soil is not to be pulled onto the new surface during this process. Caution is to be used to always protect the new surface.

- Intersections at the beginning or end of each road are to be paved to the edge of the traffic travel way for the intersecting road. Intermediate intersections wq1 not be paved.

- Payment for the Liquid Asphalt Binder shall be included in the unit price per ton of the HMA Surface Course Type C and HMA Surface Course Type D., Payment for Traffic Control, Mobilization, Bonds and Insurance shall be paid on the first and second construction estimate. Each Payment is for ½ the lump sum price for traffic control, mobilization, bonds and insurance. Payment for Traffic Control, Mobilization, Bonds and Insurance shall not exceed 20 percent of the total contract.

SECTION II-NEW CONSTRUCTION IMPROVEMENTS*

- Clearing and grubbing in accordance with Section 201 of the Standard Specifications is required within the full right-of-way width (50ft total width).

- Using cut and fill material available within the current right-of-way, grading is to be performed to improve the road profile and provide a safe and uniform riding surface. A stabilized sub-grade conforming to Typical Section Standard I shall be provided in accordance with Section 208.1 thru 208.4.3 of the Sta11dard Specifications. All sideline drainage ditches, and out-fall ditches are to be cut and cleaned to conform to Typical Section Standard I.

- Macadam base course consisting of six inches compacted depth of stabilized aggregate is to be provided in accordance with Section 305 of the Standard specifications.

- Prime coat is to be applied at .25 gallons per square yard in accordance with Section 305.4.6 of Standard Specifications. Plant Mixed HMA Surface Course Type C is to be provided at the rate of 200 lbs. per square yard and in accordance with section 401 of the Standard Specifications, with the exception of Sections 401.2.2.7, 401.2.2.8, 401.2-l8, 401.2.5, 401.3.5, 401.3.12- 401.3.15, 401.4.12- 401.4.16, 401.4.21, 401.2.24, 401.4.29, 401.5, 401.5 & 401.6401.3.12. Asphalt surfacing may be placed d ring any month within the contract period upon approval of the Ware Shoals Town Council. Asphalt weight tickets are to be submitted for each roadway prior to any payments for this phase of construction.	1

- Access for driveways will be provided by raising the paving gate through driveway lengths and raking back a three-foot access apron.

- The contractor is to include in his lump sum bid the removal and reconstruction of all fences and gates within the 50ft. right-of-way. Fences are to be reconstructed to equal or better condition using equivalent materials. Fence materials may be re-used when practical with the approval of both the property owner and the town council.  The lengths to be replaced are to be determined by bch contractor through field measurements prior to submitting a bid. In cases where fences or gates appear to be abandoned, the contractor may seek a signed release from the property owner allowing removal of the fence without replacement. The release must be signed by the owner or owners as listed with the Greenwood County Tax Assessor's Office and in the presence of the contractor or his representative. The contractor or his representative must also sign as a witness to the release. Should the contractor decide to exercise this option, he assumes all liability for any disputes that may arise as a result of the fence removal process.

SPECIAL INSTRUCTIONS TO BIDDERS

- Notify town clerk, Glenna Hendrikson [(864) 456-7478 twenty-four hours prior to commencing work on each road.

- Work shall begin within twenty days of award of contract and be completed no longer than May 15, 2025

- Specifications and construction procedures as outlined in the SCDOT "Standard Specifications for Highway Construction", 2007 Edition, shall apply to all contracts.

- A "Notice to Proceed" will be issued in conjunction with the contract award.

- Each road is to be p1iced separately with the final Lump Sum Bid being a total of these individual prices.

- Up to 30% additional similar work may be negotiated with a successful bidder without another bid process. Pricing for additional work will be at the original bid average cost per square yard (based on agreed road travel width dimensions for additional roads) for similar work.

- Deletions may be necessary by the Town of Ware Shoals to match funds with contract price.

- The Town of Ware Shoals will reserve the right to have an independent laboratory test the quality and quantity of materials used at the Town's expense.

- All requirements shown in the SC DHEC approved Storm water Pollution Prevention (SWPPP) plans and under the NPDES General Permit are t? be followed in all phases of the construction process for items NC-1.

SPECIAL TERMS AND CONDITIONS INSURANCE FOR CONSTRUCTION CONTRACTS

Certificates of Insurance must be included in the Bid/Quote offer with minimums as follows:

Minimum Coverage and Limits

- General Liability $1,000,000.00 per occurrence

- Workers’ Compensation Statutory Limits

- Employers’ Liability $500,000/$500,000/$500,000

- Professional Liability $1,000,000 per occurrence

- Automobile Liability $1,000,000 per occurrence

The successful bidder shall maintain the insurance, naming the Town of Ware Shoals as co insured, until the final certificate accepting the work is issued by the Town of Ware Shoals.

Certificates showing proof of such insurance shall be submitted to and be on file with the Town of Ware Shoals prior to commencement of Services under this Agreement.

.

HOLD HARMLESS

The successful bidder for, and in consideration of, the agreed contract price for the purpose of construction as specified in this agreement, and for its successors and assigns agrees to hold harmless the Town of Ware Shoals, South Carolina, or any of its agents or employees,  as  to  all  other  persons,  organizations,  or  entities-both  known  and unknown-for all claims and damages, actions, and causes of actions, costs, damages, loss of use, loss of services, expenses, compensations, or any other thing whatsoever on account of, or in any way growing out of, injuries, or damages resulting or to result from in the future, an occurrence or accident which may take place, or any other matter attributable to construction as described in the Bid/Quote Package.  This Hold Harmless clause is in no way an admission of liability on the part of the Town of Ware Shoals or any of its agents or employees.

MAINTENANCE AND CONTROL OF CONSTRUCTION SITE

The successful bidder agrees that, at the moment the contract is executed and a proceed order is issued by the Town of Ware Shoals, the successful bidder shall for all purposes take exclusive control of the construction site as described in the Bid/Quote document, and shall maintain the construction site and areas adjacent thereto-including all right-of-way-in a reasonable, secure, and safe manner prior to, during, and after construction and until the Town of Ware Shoals shall issue a certificate of completion.

SPECIAL TERMS AND CONDITIONS

SUBCONTRACTING WITH SMALL, MINORITY, HANDICAP, AND WOMEN'S BUSINESS ENTERPRISES

The Town of Ware Shoals expects all their general contractors to show a good faith effort in subcontracting to small, minority, handicap, and women’s   businesses for all of the town’s contracts.  It is the policy of the Town of Ware Shoals to provide small, minority, handicap, and women's  enterprises equal opportunity to participate in all aspects of the Town's  contracting  and purchasing  programs, including-but not limited to participation on procurement contracts for commodities and services as well as contracts relating to construction, repair work, and/or any procurement functions whatsoever.

It is further the policy of the Town of Ware Shoals to prohibit discrimination against any person or business in pursuit of these opportunities on the basis of race, color, sex, religion, or national origin and to conduct its contracting and purchasing programs so as to prevent such discrimination.

Definition of small businesses, minority business, handicap business, and women's businesses is defined as follows:

A.        Small businesses are those businesses that fall in the category of small by the

Small Business Administration Criteria.

B. 	Minority Business Enterprise will mean a business that is owned and controlled by one or more socially disadvantaged persons.   Such persons include-but not limited   to-Black Americans, Native Americans, Asian   Americans, Puerto Ricans, Hispanics, American Eskimos and Aleuts.

C.        Handicap businesses are those businesses which are 51% owned and controlled.

by handicapped people.

D. 	Women's businesses are those businesses which are 51% owned and controlled by women.

It is the Town of Ware Shoals policy to award a fair share of all contracts to small, women’s groups, handicap, and minority business firms.  Accordingly, affirmative steps must be taken by its contractors to assure that small, women, handicap, and minority businesses are utilized whenever possible as sources for supplies, equipment, construction, and services.  Affirmative steps shall include the following:

Furthermore, in accordance with State Set-Aside Law (SC Code Section 12-28-2930):

1.  A minimum of five (5%) percent of this contract is set aside for qualified and certified Minority Business Enterprises (MBE's).

2.  A minimum of five (5%) percent of this contract is set-aside for qualified and certified Women Business Enterprises (WBE's).  A listing of certified MBE/WBE firms can be found on the SCDOT website (www.dot.state.sc.us) under the Doing Business with SCDOT Tab. The prime contractor shall provide documentation of MBE and WBE contract amounts by completion of the MBE/WBE certification form to be submitted with the Contract Proposal Form. If the prime contractor is unable to meet the MBE/WBE goals, the prime contractor/bidder shall (prior to the award of contract) provide documentation that affirmative steps were taken to solicit MBE/WBE participation. Affirmative steps may include but are not limited to the following:

1.	Including qualified small, women, handicap, and minority businesses on solicitation list.

2.	Assuring that small, women, handicap, and minority businesses are solicited

whenever they are potential sources.

3.	When economically feasible, dividing total requirements into smaller tasks or

quantities so as to permit maximum small, women, handicap, and minority business participation.

4.	When requirements permit, establishing delivery schedules which will encourage participation by small, women, handicap, and minority businesses.

5.	Using the services and assistance of the Small Business Administration and

Office of   Minority Enterprise of the Department of Commerce and the

Community Services Administration as required.

6.	If any subcontracts are to be let, we will require the prime contractor to show

good faith efforts in the affirmative steps of items 1 through 5 above.

7.	Review SCDOT certified MBE/WBE contractor list to identify potential qualified subcontractors and solicit their participation.

It is further required under this contract:

To do all extra work which may be required to complete the work contemplated, at unit prices or lump sum prices, to be agreed upon in writing prior to starting such extra work--or  if such prices or sums cannot be agreed upon, to perform such work on a Force Account basis, as provided for in the Specifications.

To execute the Form of Contract within ten days from the date of the award of contract, to begin work on the date specified, and to prosecute said work so as to complete it as specified in the Special Provision.

To furnish a Performance and Indemnity Bond and a Payment Bond in the full amount of the contract.

To guarantee all of the work performed under this contract to be done in accordance with the Specifications and in a good and workmanlike manner; and to renew or repair any work which may be rejected, due to defective materials or workmanship, prior to final completion and acceptance of the work.

Enclosed is the required Proposal Guaranty in the form of a Bid Bond Standard Form in the amount of 5% of this bid. It is understood that should the undersigned fail to execute the contract after an official award has been made the Surety executing this bond will, upon demand, forthwith make payment to the City of Clinton of the total amount of the bond.

The City of Clinton reserves the right, should tie bids be received, to choose the low bid by chance.

Seal---------------------------	Signed 		_ (Officer)

(Company) (Address)

TOWN OF WARE SHOALS

FISCAL YEAR 2024

BID FORM

RESURFACING

| QUANTITY TOTALS | QUANTITY | UNITY PRICE | AMOUNT |
| --- | --- | --- | --- |
| Traffic Control, Mobilization, Bonds & Insurance | LS |  |  |
| Tons of Asphalt Surface Type C (Tons) | 958.53 |  |  |
| 6 Inch Full Depth Patching (Square Yards) | 128.00 |  |  |
| Viable Depth Milling (Square Yards) | 1351.00 |  |  |
| TOTAL BASE BID |  |  |  |
| Contractor |  |  |  |
| Officer |  |  |  |